COMP6011 Advanced Artificial Intelligence Research Topics

Task 2 — Research Log

# Purpose of This Document

This research log records all activities, decisions, literature reviewed, implementation steps, and outcomes completed during the development of COMP6011 Task 2. Entries are organised chronologically by week and cover the full research lifecycle from initial problem scoping through to final report preparation.

# Chronological Research Log

| Date | Week | Activity | Outcome / Notes | Status |
| --- | --- | --- | --- | --- |
| 3 Mar 2026 | W1 | Read Task 2 specification document in full | Identified five deliverable areas: literature review, benchmarking, PoC, ethics, implementation plan | Done |
| 3 Mar 2026 | W1 | Reviewed the 10-case dataset provided for the assignment | Understood the five-class ordinal label schema: attempt, behavior, ideation, indicator, safe. Noted two cases per class | Done |
| 4 Mar 2026 | W1 | Noted critical privacy constraint from task sheet | Confirmed that no patient data may be sent to public AI services. Local inference required throughout | Done |
| 5 Mar 2026 | W1 | Reviewed Columbia Suicide Severity Rating Scale (C-SSRS) documentation | Understood clinical severity framework. Noted alignment with the five ordinal classes in the dataset | Done |
| 6 Mar 2026 | W1 | Scoped research questions and objectives | Formulated primary question: can zero-shot NLI classifiers reliably classify suicide risk from dialogue without fine-tuning? | Done |
| 10 Mar 2026 | W2 | Initial search: Google Scholar for LLM mental health classification | Identified 20+ candidate papers. Selected 12 most relevant covering lexicon methods, BERT, frontier LLMs | Done |
| 11 Mar 2026 | W2 | Read Lewis et al. (2020) — BART paper | Understood BART architecture, MNLI fine-tuning, zero-shot NLI capability. Selected as Method A | Done |
| 12 Mar 2026 | W2 | Read He et al. (2021) — DeBERTaV3 paper | Understood disentangled attention mechanism. DeBERTa-v3-small selected as Method B for compact comparison | Done |
| 13 Mar 2026 | W2 | Read Ji et al. (2021) — survey of suicidal ideation detection methods | Documented taxonomy of approaches: lexicon, ML, BERT-variants, frontier LLMs. Used to structure literature review | Done |
| 14 Mar 2026 | W2 | Read Ji et al. (2022) — MentalBERT paper | Confirmed benefit of domain-specific pre-training. Noted MentalBERT not selected due to unavailable fine-tuning data | Done |
| 17 Mar 2026 | W3 | Read Xu et al. (2023) — Mental-LLM paper | Key finding: GPT-4 matches fine-tuned BERT on mental health tasks with extensive clinical prompt definitions | Done |
| 18 Mar 2026 | W3 | Read Zhou et al. (2025) — C-SSRS Reddit LLM benchmark paper (arXiv:2505.13480) | Found published performance figures: Claude 3.5 (73.3%), GPT-4 (72.8%), Mistral (72.1%). Used in benchmarking comparison table | Done |
| 19 Mar 2026 | W3 | Read Posner et al. (2011) — Columbia-Suicide Severity Rating Scale | Understood clinical validation of C-SSRS. Informed evaluation metric choices and clinical framing | Done |
| 20 Mar 2026 | W3 | Read WHO (2021) — Global suicide statistics | 700,000+ annual deaths figure sourced for Introduction. Verified URL working | Done |
| 21 Mar 2026 | W3 | Reviewed Lacoste et al. (2019) — ML carbon footprint calculator | Used ML CO2 Impact calculator to estimate inference (0.010 kgCO2eq) and fine-tuning (0.280-0.370 kgCO2eq) | Done |
| 24 Mar 2026 | W4 | Reviewed Australian AI Ethics Framework (8 principles) | Mapped all eight principles specifically to the proposed suicide risk detection system | Done |
| 25 Mar 2026 | W4 | Drafted literature review taxonomy diagram (Figure 1) | Created four-stage evolution diagram: lexicon-based, traditional ML, BERT-variants, frontier LLMs | Done |
| 26 Mar 2026 | W4 | Investigated commercial systems: Woebot, Wysa, Koko | Noted lack of clinical regulatory approval. Documented in commercial/regulatory environment subsection | Done |
| 27 Mar 2026 | W4 | Reviewed TGA Software as Medical Device guidelines | Identified post-market monitoring and human oversight requirements. Included in ethics and conclusion sections | Done |
| 31 Mar 2026 | W5 | Identified and verified external benchmarking datasets | Dataset 1: Komati (2022) — Kaggle Suicide Watch. Dataset 2: Mukherjee (2025) — Mental Health Text Classification (HuggingFace) | Done |
| 1 Apr 2026 | W5 | Tested AIMH/SWMH dataset on HuggingFace | Dataset is gated — login required. Cannot load in Colab without authentication. Replaced with Mukherjee (2025) | Done |
| 2 Apr 2026 | W5 | Confirmed Mukherjee (2025) dataset loads without login via load_dataset() | Verified open access. Four classes: Suicidal, Depression, Anxiety, Normal. Suitable replacement | Done |
| 3 Apr 2026 | W5 | Designed label mapping strategy for both external datasets | Suicide->ideation, non-suicide->safe (D1). Suicidal->ideation, Depression/Anxiety->indicator, Normal->safe (D2). Conservative mapping documented | Done |
| 7 Apr 2026 | W6 | Set up Google Colab T4 GPU environment | Installed: transformers, torch, scikit-learn, datasets, pandas, matplotlib, seaborn. Confirmed GPU available | Done |
| 8 Apr 2026 | W6 | Implemented BART-large-MNLI pipeline (Method A) | Designed five hypothesis strings for all risk categories. Tested on single case to verify output format | Done |
| 9 Apr 2026 | W6 | Implemented DeBERTa-v3-small pipeline (Method B) | Wrote separate hypothesis set to avoid anchoring. Verified pipeline runs without errors | Done |
| 10 Apr 2026 | W6 | Implemented transcript truncation function | Function retains first and last 200 words for transcripts exceeding 400 words. Tested on long PoC cases | Done |
| 11 Apr 2026 | W6 | Ran both methods on all 10 provided cases | Method A: 20% accuracy, Macro F1 0.080. Method B: 10% accuracy, Macro F1 0.044. Both: 100% FN rate on high-risk | Done |
| 14 Apr 2026 | W7 | Computed full evaluation metrics for PoC results | Accuracy, Macro F1, Precision, Recall, Cohen's Kappa, MAE, and false negative rate on high-risk cases computed for both methods | Done |
| 15 Apr 2026 | W7 | Generated PoC visualisations: confusion matrix, confidence boxplot, risk heatmap | All charts saved as PNG for inclusion in report. Figures labelled and captioned | Done |
| 16 Apr 2026 | W7 | Ran both models on Dataset 1 (Komati 2022) — 150 posts | BART: 12.0% accuracy, F1 0.142. DeBERTa: 43.3% accuracy, F1 0.342. Results recorded | Done |
| 17 Apr 2026 | W7 | Ran both models on Dataset 2 (Mukherjee 2025) — 200 posts | BART: 25.0% accuracy, F1 0.133. DeBERTa: 5.5% accuracy, F1 0.064. DeBERTa collapse noted and analysed | Done |
| 18 Apr 2026 | W7 | Generated benchmarking comparison table and bar charts | Comparison table including published Claude, GPT-4, Mistral, RoBERTa figures. Bar charts with reference lines saved as PNG | Done |
| 22 Apr 2026 | W8 | Verified all notebook cells run top-to-bottom without errors | Restarted runtime, ran all cells in sequence. All outputs reproduced correctly. No broken dependencies | Done |
| 23 Apr 2026 | W8 | Drafted Methodology section of report | Included dataset description, candidate methods, protocol, privacy constraint, and PoC results subsection | Done |
| 24 Apr 2026 | W8 | Drafted Benchmarking section of report | Used external dataset results only. 10-case results confirmed not included in this section | Done |
| 25 Apr 2026 | W8 | Drafted Literature Review section | Taxonomy, clinical models, NLP methods, commercial environment, gaps subsections completed | Done |
| 28 Apr 2026 | W9 | Drafted AI Ethics section | All eight Australian AI Ethics Principles addressed with system-specific (not generic) discussion | Done |
| 29 Apr 2026 | W9 | Drafted Discussion and Conclusion sections | Included UN-SDG alignment, carbon footprint estimates, data security requirements, preferred solution justification | Done |
| 29 Apr 2026 | W9 | Created system architecture diagram (Figure 2) | Five-stage pipeline diagram: transcript input, pre-processing, NLI pipeline, risk label, clinician referral | Done |
| 30 Apr 2026 | W9 | Verified all 12 references have working URLs or DOIs | Opened each link in private browsing tab. All confirmed loading correctly | Done |
| 30 Apr 2026 | W9 | Structured report in LaTeX IEEEtran template | All sections formatted. Figures inserted. Appendices A and B added with Echo360 and GitHub links | Done |
| 1 May 2026 | W10 | Final review and submission preparation | Checked page limit, verified compulsory materials (video, folder, code links), final proofread completed | Done |

# Key Design Decisions and Rationale

| Decision | Rationale | Alternative Considered |
| --- | --- | --- |
| Use local HuggingFace models, not API calls | Australian Privacy Act 1988 prohibits routing patient mental health transcripts through public AI services. Local inference is the only architecturally sound approach for clinical deployment | OpenAI API or Anthropic API — rejected on privacy grounds |
| Select BART-large-MNLI as Method A | 400M parameter model, broad MNLI pre-training, strong semantic coverage for zero-shot NLI. Best available open-weight encoder-decoder for this task | GPT-4 (rejected: API-based), MentalBERT (rejected: requires fine-tuning data) |
| Select DeBERTa-v3-small as Method B | Compact 180M parameter model, computationally efficient, relevant for resource-constrained clinical deployment. Useful architectural contrast to Method A | BERT-base (older architecture), RoBERTa (requires fine-tuning) |
| Replace AIMH/SWMH with Mukherjee (2025) for Dataset 2 | AIMH/SWMH dataset is gated on HuggingFace and cannot be loaded in Colab without authentication. Mukherjee (2025) is fully open with relevant multi-class mental health labels | AIMH/SWMH (rejected: login required), CLPsych (rejected: not freely available) |
| Conservative label mapping: suicide -> ideation (not attempt) | No plan or intent metadata available in binary datasets. Mapping to attempt without evidence would overstate severity. Conservative mapping is clinically safer and is explicitly documented as a limitation | Mapping suicide -> attempt (rejected: unsupported by data) |
| Use 100% false negative rate as primary clinical metric | In a preventative screening context, missing a high-risk case is more dangerous than any other error type. Standard accuracy treats all errors equally, which is inappropriate clinically | Accuracy as primary metric (rejected: clinically misleading for this use case) |
| Recommend Method A (BART) as preferred foundation | BART outperformed DeBERTa on the 10-case PoC across all metrics. Larger parameter count and broader pre-training provide stronger base for clinical fine-tuning. Benchmarking results were mixed, so PoC performance was the tiebreaker | Method B (DeBERTa): rejected — lower PoC performance, higher label-distribution sensitivity |

# Literature Summary

| Reference | Year | Key Contribution | Relevance to This Work | Used In |
| --- | --- | --- | --- | --- |
| WHO Global Suicide Statistics | 2021 | 700,000+ annual suicide deaths globally. Grounds clinical urgency | Justifies the need for AI-assisted screening in the Introduction | Introduction |
| Posner et al. — C-SSRS | 2011 | Validated clinical scale for suicide severity with ordinal levels | Framework informing the five-class ordinal label scheme and evaluation metrics | Literature Review, Methodology |
| Pestian et al. | 2010 | Lexicon-based suicide note classification | Starting point in the NLP taxonomy — represents earliest computational approaches | Literature Review |
| Ji et al. — Survey | 2021 | Comprehensive review of suicidal ideation detection methods | Taxonomy of approaches; BERT shown to outperform earlier methods | Literature Review |
| Ji et al. — MentalBERT | 2022 | Domain-specific BERT pre-training on mental health corpora | Shows benefit of domain adaptation. MentalBERT considered but not selected | Literature Review |
| Lewis et al. — BART | 2020 | Denoising sequence-to-sequence pre-training. MNLI fine-tuning enables zero-shot NLI | Method A architecture and theoretical foundation | Methodology |
| He et al. — DeBERTaV3 | 2021 | Disentangled attention, enhanced mask decoding, ELECTRA-style pre-training | Method B architecture and theoretical foundation | Methodology |
| Xu et al. — Mental-LLM | 2023 | GPT-4 matches fine-tuned BERT on mental health tasks with clinical prompts | Supports argument for frontier LLMs in production. Cited for preferred solution justification | Literature Review, Discussion |
| Zhou et al. — C-SSRS LLM Evaluation | 2025 | Claude 3.5 (73.3%), GPT-4 (72.8%), Mistral (72.1%) on Reddit C-SSRS benchmark | Primary source for benchmarking comparison figures against published frontier LLMs | Benchmarking |
| Komati — Suicide Watch Dataset | 2022 | 232k Reddit posts binary labelled suicide / non-suicide | External benchmarking Dataset 1. 150 posts sampled | Benchmarking |
| Mukherjee — Mental Health Text Classification | 2025 | 4-class mental health dataset: Suicidal, Depression, Anxiety, Normal | External benchmarking Dataset 2. 200 posts sampled | Benchmarking |
| Lacoste et al. — ML CO2 Calculator | 2019 | Tool and methodology for estimating carbon emissions of ML workloads | Used to compute carbon footprint estimates reported in Discussion | Discussion |
| Chen et al. — PoC Dataset | 2026 | Human-AI-Dialogue-Suicide-Risk-Dataset. 10 paraphrased cases across 5 risk classes | Primary proof-of-concept dataset. Used in Methodology only, not Benchmarking | Methodology |
| Australian AI Ethics Framework | 2019 | Eight principles for responsible AI development in Australia | Framework for Ethics section. All eight principles mapped to the proposed system | AI Ethics |

# Issues and Resolutions Log

| Issue # | Problem | Resolution | Impact |
| --- | --- | --- | --- |
| I-01 | AIMH/SWMH dataset on HuggingFace returns DatasetNotFoundError — dataset is gated and requires authentication | Identified Mukherjee (2025) Mental Health Text Classification dataset as a fully open, login-free alternative with equivalent label coverage | No impact on final results. Dataset 2 replaced before any inference was run |
| I-02 | 10-case dataset was initially structured in the Benchmarking section, conflicting with assignment instructions | Moved 10-case results entirely to Methodology section (Section 3). Created new Benchmarking section using external datasets only | Structural fix. No data changed. Report reorganised accordingly |
| I-03 | Both models produced 100% false negative rate on attempt and behavior cases in the PoC evaluation | This is a substantive finding rather than an implementation error. Reframed as the primary clinical safety finding motivating the fine-tuning recommendation | Strengthened the analysis. Confirmed zero-shot NLI is insufficient without domain adaptation |
| I-04 | DeBERTa accuracy collapsed to 5.5% on Dataset 2 while BART recovered to 25% | Investigated label distribution: 3 of 4 classes mapped to indicator, causing DeBERTa to default to one dominant prediction. Documented as label-distribution sensitivity | Became a key analytical finding about zero-shot NLI weaknesses in imbalanced settings |
| I-05 | Binary and multi-class external datasets do not directly map to the 5-class ordinal scheme | Designed a conservative label mapping with clear clinical rationale. Documented mapping decisions and their limitations explicitly in notebook and report | Acknowledged as a limitation. Does not invalidate benchmarking — results are clearly framed as indicative |
| I-06 | ML CO2 calculator original website URL (mlco2.impact.compute.org) no longer resolves | Replaced with the primary arXiv paper URL (arxiv.org/abs/1910.09700) which is the correct citable source for the methodology | Reference corrected before submission. No content impact |